## Slide 1: Evolutionary Model with Iterations
98

## Slide 2: An Evolutionary and Iterative Development Process...
99
Recognizes the reality of changing requirements
–Capers Jones’s research on 8000 projects: 40% of final requirements arrived after development had already begun
Promotes early risk mitigation:
  Breaks down the system into mini-projects and focuses on the riskier issues first.
  “plan a little, design a little, and code a little”
Encourages all development participants to be involved earlier on,:
  End users, Testers, integrators, and technical writers

## Slide 3: Evolutionary Model with Iteration
“A complex system will be most successful if implemented in small steps… “retreat” to a previous successful step on failure… opportunity to receive some feedback from the real world before throwing in all resources… and you can correct possible errors…” Tom Glib in Software Metrics

## Slide 4: Evolutionary model with iteration
Evolutionary iterative development implies that the requirements, plan, estimates, and solution evolve or are refined over the course of the iterations, rather than fully defined and “frozen” in a major up-front specification effort before the development iterations begin. Evolutionary methods are consistent with the pattern of unpredictable discovery and change in new product development.” Craig Larman

## Slide 5: Evolutionary Model
First develop the core modules of the software.
The initial skeletal software is refined into increasing levels of capability: (Iterations)
–By adding new functionalities in successive versions.

## Slide 6: Activities in an Iteration
Software developed over several “mini waterfalls”.
The result of a single iteration:
–Ends with delivery of some tangible code
–An incremental improvement to the software --- leads to evolutionary development

## Slide 7: Evolutionary Model with Iteration
Outcome of each iteration: tested, integrated, executable system
Iteration length is short and fixed
  Usually between 2 and 6 weeks
  Development takes many iterations (for example: 10-15)
Does not “freeze” requirements and then conservatively design :
  Opportunity exists to modify requirements as well as the design…

## Slide 8: Evolutionary Model (CONT.)
Successive versions:
–Functioning systems capable of performing some useful work.
–A new release may include new functionality:
  Also existing functionality in the current release might have been enhanced.

## Slide 9: Evolutionary Model
Evolves an initial implementation with user feedback:
– Multiple versions until the final version.
Specification Development
Validation
Initial Rough Requirements
Final version
Initial
version
Intermediate
versions

## Slide 10: Advantages of Evolutionary Model
Users get a chance to experiment with a partially developed system:
  Much before the full working version is released,
Helps finding exact user requirements:
  Software more likely to meet exact user requirements.
Core modules get tested thoroughly:
  Reduces chances of errors in final delivered software.

## Slide 11: Advantages of evolutionary model
Better management of complexity by developing one increment at a time.
Better management of changing requirements.
Can get customer feedback and incorporate them much more efficiently:
– As compared when customer feedbacks come only after the development
work is complete.

## Slide 12: Advantages of Evolutionary Model with Iteration
Training can start on an earlier release
–customer feedback taken into account
Frequent releases allow developers to fix unanticipated problems quicker.

## Slide 13: Evolutionary Model: Problems
The process is intangible:
  No regular, well-defined deliverables.
The process is unpredictable:
  Hard to manage, e.g., scheduling, workforce allocation, etc.
Systems are rather poorly structured:
  Continual, unpredictable changes tend to degrade the software structure.
Systems may not even converge to a final version.

## Slide 14: RAD Model
7/18/2020

## Slide 15: Rapid Application Development (RAD) Model
Sometimes referred to as the rapid prototyping model.
Major aims:
  Decrease the time taken and the cost incurred to develop software systems.
  Facilitate accommodating change requests as early as possible:
    Before large investments have been made in development and testing.

## Slide 16: Important Underlying Principle
A way to reduce development time and cost, and yet have flexibility to incorporate changes:
•
Make only short term plans and make heavy reuse of existing code.

## Slide 17: Methodology
Plans are made for one increment at a time.
  The time planned for each iteration is called a time box.
Each iteration (increment):
  Enhances the implemented functionality of the application a little.

## Slide 18: Methodology
During each iteration,
  A quick-and-dirty prototype-style software for some selected functionality is developed.
  The customer evaluates the prototype and gives his feedback.
  The prototype is refined based on the customer feedback.

## Slide 19: How Does RAD Facilitate Faster Development?
RAD achieves fast creation of working prototypes.
  Through use of specialized tools.
These specialized tools usually support the following features:
  Visual style of development.
  Use of reusable components.
  Use of standard APIs (Application Program Interfaces).

## Slide 20: For which Applications is RAD Suitable?
Customized product developed for one or two customers only
Performance and reliability are not critical.
The system can be split into several independent modules.

## Slide 21: For Which Applications RAD is Unsuitable?
Few plug-in components are available
High performance or reliability required
No precedence for similar products exists
The system cannot be modularized.

## Slide 22
In prototyping model: Prototyping versus RAD
  The developed prototype is primarily used to gain insights into the solution
  Choose between alternatives
  Elicit customer feedback.
The developed prototype:
  Usually thrown away.

## Slide 23: Prototyping versus RAD
In contrast:
  In RAD the developed prototype evolves into deliverable software.
RAD leads to faster development compared to traditional models:
  However, the quality and reliability would possibly be poorer.

## Slide 24: RAD versus Iterative Waterfall Model
In the iterative waterfall model,
  All product functionalities are developed together.
In the RAD model on the other hand,
  Product functionalities are developed incrementally through heavy code
and design reuse.
  Customer feedback is obtained on the developed prototype after each iteration:
    Based on this the prototype is refined.

## Slide 25
RAD versus Iterative Waterfall Model
The iterative waterfall model:
  Does not facilitate accommodating requirement change requests.
Iterative waterfall model does have some important advantages:
  Use of the iterative waterfall model leads to production of good documentation.
  Also, the developed software usually has better quality and reliability than that developed using RAD.

## Slide 26: RAD versus Evolutionary Model
Incremental development:
  Occurs in both evolutionary and RAD models.
However, in RAD:
  Each increment is a quick and dirty prototype,
– Whereas in the evolutionary model each increment is systematically developed using the iterative waterfall model.
Also, RAD develops software in shorter increments:
– The incremental functionalities are fairly large in the evolutionary
model.

## Slide 27: Unified Process
7/18/2020

## Slide 28: Unified Process
Developed Ivar Jacobson, Grady Booch and James Rumbaugh
– Incremental and iterative
Rational Unified Process (RUP) is version tailored by Rational Software:
– Acquired by IBM in February 2003.

## Slide 29: Four Phases --- and iterative Development at Every phase
Inception Phase
Elaboration Phase
Construction Phase
Transition Phase

## Slide 30: Unified Process Iterations in Phases
The duration of and iteration may vary from two weeks or less.
Inception
Elaboration
Construction
Transition
Iterations
Iterations
Iterations
Iterations

## Slide 31: Unified process
Communication
Planning
Modeling
Construction
Deployment
software
increment
inception
elaboration
transition
construction

## Slide 32: Unified process work products
Inception phase
initial business case initial risk list project plan prototype(s)
...
Elaboration phase
vision document use-case model
initial use-case model requirements
analysis model preliminary model revised risk list preliminary manual
...
Construction phase
design model SW components test plan
test procedure test cases user manual
installation manual
...
Transition phase SW increment beta test reports user feedback
...

## Slide 33: Structure of RUP Process
Two dimensions.
Horizontal axis:
  Represents time and shows the lifecycle aspects of the process.
Vertical axis:
  Represents core process workflows.

## Slide 34: Two dimensions of Unified Process

## Slide 35: Inception activities
Formulate scope of project
Risk management, staffing, project plan
Synthesize a candidate architecture.

## Slide 36
Outcome of Inception Phase
Initial requirements capture
Cost Benefit Analysis
Initial Risk Analysis
Project scope definition
Defining a candidate architecture
Development of a disposable prototype
Initial Use Case Model (10% - 20% complete)
First pass Domain Model

## Slide 37: Spiral Model
Proposed by Boehm in 1988.
Each loop of the spiral represents a phase of the software process:
  the innermost loop might be concerned with system feasibility,
  the next loop with system requirements definition,
  the next one with system design, and so on.
There are no fixed phases in this model, the phases shown in the figure are just examples.

## Slide 38: Spiral Model (CONT.)
The team must decide:
  how to structure the project into phases.
Start work using some generic model:
  add extra phases
    for specific projects or when problems are identified during a project.
Each loop in the spiral is split into four sectors (quadrants).

## Slide 39: Spiral Model
Determine
Objectives
Identify &
Resolve Risks
Develop Next
Level of Product
Customer Evaluation of Prototype

## Slide 40
Objective Setting (First Quadrant)
Identify objectives of the phase,
Examine the risks associated with these objectives.
– Risk:
  Any adverse circumstance that might hamper successful completion of a software project.
Find alternate solutions possible.

## Slide 41: Risk Assessment and Reduction (Second Quadrant)
For each identified project risk,
– a detailed analysis is carried out.
Steps are taken to reduce the risk.
For example, if there is a risk that requirements are inappropriate:
– A prototype system may be developed.

## Slide 42
Development and Validation (Third quadrant):
  develop and validate the next level of the product.
Review and Planning (Fourth quadrant):
  review the results achieved so far with the customer and plan the next iteration around the spiral.
With each iteration around the spiral:
  progressively more complete version of the software gets built.

## Slide 43
Spiral Model as a Meta Model
Subsumes all discussed models:
  a single loop spiral represents waterfall model.
  uses an evolutionary approach --
    iterations over the spiral are evolutionary levels.
enables understanding and reacting to risks during each iteration
along the spiral.
Uses:
  prototyping as a risk reduction mechanism
  retains the step-wise approach of the waterfall model.

## Slide 44: Agile Models
7/18/2020

## Slide 45
What is Agile Software Development?
Agile: Easily moved, light, nimble, active software processes
How agility achieved?
  Fitting the process to the project
  Avoidance of things that waste time

## Slide 46: Agile Model
To overcome the shortcomings of the waterfall model of development.
  Proposed in mid-1990s
The agile model was primarily designed:
  To help projects to adapt to change requests
In the agile model:
  The requirements are decomposed into many small incremental parts that can be developed over one to four weeks each.

## Slide 47: Ideology: Agile Manifesto
Customer collaboration over
  contract negotiation
Responding to change over
  following a plan
Individuals and interactions over
  process and tools
Working Software over
  comprehensive documentation
http://www.agilemanifesto.org

## Slide 48
Agile Methodologies
XP
Scrum
Unified process
Crystal
DSDM
Lean

## Slide 49: Agile Model: Principal Techniques
146
User stories:
– Simpler than use cases.
Metaphors:
  Based on user stories, developers propose a common vision of what is
required.
Spike:
  Simple program to explore potential solutions.
Refactor:
  Restructure code without affecting behavior, improve efficiency, structure, etc.

## Slide 50: Agile Model: Nitty Gritty
At a time, only one increment is planned, developed, deployed at the customer site.
– No long-term plans are made.
An iteration may not add significant functionality,
  But still a new release is invariably made at the end of each iteration
  Delivered to the customer for regular use.

## Slide 51: Methodology
Face-to-face communication favoured over written documents.
To facilitate face-to-face communication,
  Development team to share a single office space.
  Team size is deliberately kept small (5-9 people)
  This makes the agile model most suited to the development of small projects.

## Slide 52: Face-to-face at whiteboard
Communication Effectiveness
Cold
Hot
Video conversation
Phone conversation
Face-to-face conversation
Videotape Email
conversation
Audiotape
Documentation Options
Paper
Modeling Options
Richness of Communication Channel
Copyright 2002-2005 Scott W. Ambler Original Diagram Copyright 2002 Alistair Cockburn
Effectiveness of Communication Modes

## Slide 53: Agile Model: Principles
The primary measure of progress:
  Incremental release of working software
Important principles behind agile model:
  Frequent delivery of versions --- once every few weeks.
  Requirements change requests are easily accommodated.
  Close cooperation between customers and developers.
  Face-to-face communication among team members.